Mellon Fedora

Phase 1

Level 0 Tasks

Duration: 	4-6 weeks

Objective:	360-degree test demonstrating creation, replication, and dissemination of the Test Set 0 digital object.

Deliverable:	basic functioning code modules for API-S, API-M, and API-A, fully tested, in CVS

1.	Create Test Dataset 0  (SANDY):

  - Create an extension to the METS XML schema that expresses everything we need.

  - Create a valid level 0 test digital object in METS that provokes all scenarios of datastreams and disseminators defined in the spec.

  - Create the bDef and bMech digital objects to support the level 0 object

    - Standard image via simple http get

    - MrSid via HTTP binding

    - Image Watermark via SOAP binding

2.  	API-M Subsystem (CHRIS):

- Configure and test the basic API-M Web service using Axis/SOAP for now.

  - WSDL for API-M

  - Java interface for API-M (FedoraManagement)

  - Simple deployment of service

3.  API-S Subsystem (PAUL, CHRIS, SANDY):

- Define first-cut abstract classes (SANDY; first cut in CVS):

  - ObjectReader : methods to get whole object or components

  - ObjectWriter : methods to put/set whole object or components

  - DOMReader : methods instantiate DOM from object read from persistent storage

  - DOMWriter : methods to take DOM and write object to persistent storage

- Write DOMFileReader which implements DOMReader (SANDY)

  - method implementations  necessary to read object xml file into DOM

  - consults digital object registry to locate file given PID.

- Write DOMFileWriter which implements DOMWriter (CHRIS)

  - method implementations  necessary to write object xml file from DOM

  - writes to digital object registry to record PID and file location.

- Write METSObjectReader  which implements ObjectReader (SANDY)

  - method implementations  necessary to obtain components from the METS XML

  - will instantiate a  DOMFileReader implementation.

  - Decide whether all behavior def and mech info should be avail via digital object that uses it, or whether clients should just find the PIDS of behavior objects via the ObjectReader, and then instantiate a separate ObjectReader instance on each behavior object.

- Write METSObjectWriter which implements ObjectWriter (CHRIS)

  - method implementations  necessary to create components in the METS XML

  - will instantiate a  DOMFileWriter implementation.

- Write SQLObjectReader which implements ObjectReader (PAUL)

  - method implementations  necessary to obtain object components from SQL db.

- Write SQLObjectWriter which implements ObjectWriter (PAUL)

  - method implementations  necessary to write object components to SQL db.

- Write ObjectReplicator (PAUL)

  - Replicates objects from XML METS to SQL db.

  - Uses a METSObjectReader

  - Uses an SQLObjectWriter

- Implement subclass of METSObjectReader with a special interface (BehaviorDefReader?) to:

  - Get WSDL abstract definitions

  - Get Method List:  (return an array of methods in a Fedora data structure?)

- Implement subclass of METSObjectReader with a special interface (BehaviorMechReader?) to:

  - Get WSDL with service implementations

  - Get binding spec

4.	API-A Subsystem (ROSS):

- Write the basic API-A servlet and run the simple disseminations on level 0 test object.

- Since the level 0 test object provokes all scenarios note which one's not supported by db decide if there are ways to branch to XML parsing to support those scenarios (e.g., dissemination that uses SOAP mechanism)

5.  SOAP-Enabled Behavior Service (CHRIS):

- Create a new SOAP-enabled service for testing (e.g., Graphing service)

- Create test digital object that will use the service in METS.

- Create test behavior definition object to define service methods

- Create test behavior mechanism object to define service bindings

- Deploy service.

- Work with Ross on how to test disseminations via API-A.